Board of Works and Public Safety Meeting 3/19/2018:

Meeting began at 5:30pm with the Pledge of Allegiance. In attendance was Mayor Kelsey, Clerk-Treasurer Cummins, Superintendent Walls as well as Board Member Heckley. Chief Duhamell and Board Member Hoeppner were not present.

Police Chief's Report: Nothing to report.

Superintendent's Report: The new truck has been ordered through Bob Thomas Ford which was the initial low bid. The total cost was $36,783.57, which was $320 cheaper than originally quoted, due to an item considered twice in the estimate. Dozerwerks will begin storm sewer work either this week or next. API expects to execute the major portion of the road work funded through the 2017 Community Crossings grant in the Summer of 2018, but minor work will begin in the next few weeks. The larger scope of work was awarded to API at the last Board of Works meeting.

Clerk-Treasurer's Report: Minutes were presented from the meeting on 3/5/2018. After inspection, Mayor Kelsey moved to approve the minutes from 3/5/2018 as presented, second by Board Member Heckley, all present in favor. The Clerk-Treasurer presented the updated Employee Benefits Policy, 05-02-2018, for the Board to consider. After discussion, Mayor Kelsey moved to replace the previous Employee Benefits Policy, 05-01-2018, with the updated version presented, second by Board Member Heckley, all present in favor. The Clerk-Treasurer presented potential SRF draws as follows: Draw # 12 in the amount of $17,100 to be paid to James S. Jackson Co, LLC. Draw # 13 in the amount of $146,441 to be paid to Underground Contractors, Inc. After inspection, Mayor Kelsey moved to submit draw request # 12 as presented to SRF for payment, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to submit draw request # 13 as presented to SRF for payment, second by Board Member Heckley, all present in favor.

Mayor's Report: The Mayor signed a rebate with AEP for the consideration of the upcoming mechanical plant for an estimated total of $27,992.26. The monthly construction meeting for the mechanical plant took place last Wednesday and the Mayor discussed a few questions relative to the process with the Superintendent. The Mayor moved to approve the notice to proceed for the 2018 Roadway Preventative Maintenance & Curb Ramp Replacement that was awarded to API in the amount of $216,600, second by Board Member Heckley, all present in favor. The Mayor moved to proceed under the terms of the proposed contract with API, second by Board Member Heckley, all present in favor. The Mayor discussed the bid results that had been read on March 14th at 1:30pm at City Hall. Mayor Kelsey moved to award the quote of $17,769 for the HMA Pavement Crack Seal of the 2017 CCG Priority # 1 to API, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to award the quote of $50,983 for the PCCP Pavement Joint & Crack Seal of the 2017 CCG Priority # 2 to API, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to approve the notice to proceed for the HMA Pavement Crack Seal with API in the amount of $17,769, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to approve the notice to proceed for the PCCP Pavement Joint & Crack Seal with API in the amount of $50,983, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to award the quote of $45,756.75 for MMC of the 2017 CCG Priority # 1 to Pavement Solutions, Inc, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to approve the notice to proceed for MMC with Pavement Solutions, Inc in the amount of $45,756.75, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to award the quote of $23,260.75 for micro seal of the 2017 CCG Priority # 1 to Pavement Solutions, Inc, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to approve the notice to proceed for micro seal with Pavement Solutions, Inc in the amount of $23,260.75, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to award the quote of $11,449.20 for rejuvenation of the 2017 CCG Priority # 1 to Rejuvetec, Inc, second by Board Member Heckley, all present in favor. Mayor Kelsey moved to approve the notice to proceed for rejuvenation with Rejuvetec, Inc in the amount of $11,449.20, second by Board Member Heckley, all present in favor. The Mayor discussed terms presented by A & Z Engineering regarding easements on this project. Mayor Kelsey moved to proceed with this contract as presented, second by Board Member Heckley, all present in favor.

Board Member's Report: Board Member Heckley asked if any decisions were made with our utility employees regarding their interest in working within the mechanical plant once established. The Mayor confirmed that no, nothing official at this time. Mayor Kelsey moved to approve the submitted estimate on the damaged police squad vehicle to be repaired by Heckley Auto, second by Board Member Heckley, all present in favor. The Superintendent asked Board Member Heckley if the tiller was fine for use with the tractor and Board Member Heckley confirmed that it is usable by the tractor.

Audience: Nothing to report.

Mayor Kelsey moved to adjourn the meeting, second by Board Member Heckley, all present in favor. Meeting was adjourned at 6:48pm.