Board of Works and Public Safety Meeting 7/15/2019:

Meeting began at 5:30pm with the Pledge of Allegiance. In attendance was Mayor Kelsey, Clerk-Treasurer Cummins, Superintendent Walls as well as Board Member Heckley. Chief Parker and Board Member Hoeppner were not present.

Chief's Report: Nothing to report.

Superintendent's Report: The new plant has now begun accepting waste water into the system. The Superintendent gave details that accompanies this process. The water line project on Maple and Center should be completed by tomorrow or the next day. Wayne Asphalt has been informed as a portion of their work for the road improvement project is based on the completion of the water line project.

Clerk-Treasurer's Report: Minutes were presented from the meeting on 7/1/2019. After inspection, Mayor Kelsey moved to approve the minutes from 7/1/2019 as presented, second by Board Member Heckley, all present in favor. The Clerk-Treasurer presented potential SRF draws as follows: Draw # 45 in the amount of $77,323.25 to be paid to James S. Jackson Co. and Draw #46 in the amount of $12,690.08 to be paid to Commonwealth Engineers, Inc. After inspection, Mayor Kelsey moved to submit draw requests #45 and #46 as presented to SRF for payment, second by Board Member Heckley, all present in favor.

Mayor's Report: The Mayor went over a few items that were involved with the upcoming Stellar projects.

Board Member's Report: Nothing to report.

Audience: Nothing to report.

Mayor Kelsey moved to adjourn the meeting, second by Board Member Heckley, all present in favor. Meeting was adjourned at 6:11pm.